## Slide 1: Sophobia
Task 7: Final Presentation
S. Gfeller, O. Jemal, P. Kyburz, J. Meier, M. Petitat, M. Ziegler
BFH | Medizininformatik | Software engineering & design

## Slide 2: Demonstration
Notes: - ca. 7min

## Slide 3: Implementation highlights
Programming allgemein
Vaadin
URL / Ressource driven interface

## Slide 4: Personal contribution
Sascha Gfeller (gfels6)
-> PatientSelect, Patient, Activity, Objective, Breadcrumb
Philipp Kyburz (kybup1)
-> PatientInfo, Note, ActivityRecord
Michaela Ziegler (ziegm [github] / ziegm1 [bfh])
-> ObjectiveList, Objective, ActivityRecordList
Manuel Petitat (petim1)
-> Medication, ActivityList, some models, DB
Jemal Oda Thompson (odaoj1)
-> PatientHistory, Diagnoses
Jonathan Meier (jntme [github]/ meiej3 [bfh])
-> DB, JPA, Navigation, Scrum Master, ‘die dargebotene Hand‘

## Slide 5: Lessons learnt
Klassendiagramm / Vorarbeit hilft extrem bei der Umsetzung
Aufwandschätzung = *2-3 | Aufwand allgemein unterschätzt
MVP <-> MVC
Kein gemeinsames Arbeitsumfeld -> erschwert Arbeit im Team

## Slide 6: Scrum retrospective
Daily scrum ein bis zwei mal die Woche reicht nicht
Priorisierung muss beachtet werden
Schwierigkeiten Tasks mit Abhängigkeiten
SOLL / IST Zeit inkongruent
Sehr unterstützend, aktueller Stand war immer klar, fördert Zusammenarbeit

## Slide 7: Fragen?